**Test Plan Summary Document**

**Test plan for Goibibo:**

 SR /BR#Goibibo : GoibiboV-01

AFC# :

Author : Saranya S

Priority : High

**Revision History:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version Number** | **Date** | **Description** | **Author** |
| V1.0 | 30-Jul-2020 | 1.Check for Login Functionality2. Check for Che-Del route/Check for Che-Del as functionality added in my cities list3.CC/DB bookings only allowed4.Pax count-1 0r more pax5.Trip type-Oneway, roundtrip | Venkatesh LR |

|  |  |  |  |
| --- | --- | --- | --- |
| V2.0 | 03-Aug-2020 | 1.Include Baggage allowance for Che-Del2.Baggage up to 15kgs | Venkatesh LR |

**Reference Document:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version Number** | **Document Name** | **Author** | **Date** |
| BRD V1.0 |  BR12334 Add Route for Chennai-Delhi to Goibibo | BA name/Vijay | 25-Jul-2020 |

**Table of Contents**

**1. DESCRIPTION ENCHANCEMENT- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -3**

**2. TEST SUMMARY**-**-- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- ----3**

 2.1 FUNCTIONAL TESTING COVERAGE**-- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- 3**

 2.1.1 IN SCOPE **-- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- --3**

 2.1.2 OUT OF SCOPE**- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- --3**

**3. REGRESSION COVERAGE-- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- --3**

**4. TEAM INVOLVED -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -3**

**5. TESTING SCHEDULE -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- ---4**

**6. TESTING CASE ESTIMATES-- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- 4**

**7. TESTING ARTIFACTS -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- -- 4**

**Test Plan Summary:**

**1. Description Enhancement:**

This Test plan document describes about the Add route to Che-Del on Goibibo application/website through credit/debit card with 1 0r more passg for oneway and roundtrip itenaries.

**2. Test Summary**

 **2.1 Functional Testing Coverage:**

* **In Scope:**
	+ - * Goibibo website/application
			* Login functionality working or not
			* Route-Che-del,che-del-che
			* 1 or more passg
			* Oneway,roundtrip
			* Search option working or not
			* Flights displayed or not
			* Select fligts working or not
			* Review details-travel
			* Enter Passg details
			* CC/DB-Pymt
* **Out of Scope:**
	+ - * Other than goibibo website
			* Other than che-del routes
			* Other than flights-no buses
			* Upi pymt(amazonpay,googlepay,paytm,etc)
			* Cash pymt
			* Net bank

**3. Regression Coverage**

No automated functional tests are planned at this time.

Login, Search products, Add to cart functionalities will be covered as part of regression testing

**4. Team Involved**

|  |  |  |  |
| --- | --- | --- | --- |
| **BA** | **Lead** | **Tester** | **Business Requestor** |
| BA name/Vijay | Teal Lead/Team Manager name-Abu | BalajiGovindBala | **Goibibo/Flipkart-Client/customer name** |

**5. Testing Schedule**

|  |  |  |
| --- | --- | --- |
|  | **Expected Date** | **Actual Date** |
| UAT Load | 10-Aug-2020 |  |
| Test Plan / Test Case | 08-Aug-2020 |  |
| Test case BA Approval | 09-Aug-2020 |  |
| Test Execution | **From** | **To** | **From** | **To** |
| 10-Aug-2020 | 25-Aug-2020 | 10-Aug-2020 | 26-Aug-2020 |
| Test UAT Signoff | 25-Aug-2020 | 26-Aug-2020 |
| Health Check Scenario | 26-Aug-2020 | 27-Aug-2020 |
| BA Approval | 27-Aug-2020 | 28-Aug-2020 |
| Production Load | 30-Aug-2020 | 30-Aug-2020 |

**6. Testing Schedule**

|  |  |  |  |
| --- | --- | --- | --- |
|  | PDs(8hrs/day) | Resources | Total |
| Test Case Creation Estimates | 0.5 day | 10 | 40hrs |
| Test Execution Estimates | 3 | 5 | 120hrs |
| Regression Execution Estimates | 0.5 day | 1 | 4hrs |
| Health Check Execution Estimates | 0.25 day | 1 | 2hrs |

**7. Testing Artifacts**

|  |  |  |
| --- | --- | --- |
| Test Case document |  |  |
| Sign off Summary |  |  |